Department of Technical Education

BET’s

MOTICHAND LENGADE BHARATESH POLYTECHNIC,BELAGAVI

Capstone project

Format- 1

Capstone project Scope Document

## Capstone project Scope Document

The capstone project scope clearly describes what the capstone project will deliver and outlines all the work required for completing the capstone project.

Capstone project Title:  USB SECURITY KEY

Group Members:

- Manoj Kumar Patil

- Vishal Kadalagi

- Vinayak Kamkar

Problem Statement: USB security key project is to develop a secure and convenient authentication mechanism that can prevent unauthorized access to computer systems, websites, and other digital assets. The project aims to provide an additional layer of security to traditional username and password authentication by requiring a physical USB key to be inserted into the computer or device to grant access.

Objectives:

- Develop a secure and reliable authentication mechanism: The project should develop a secure and reliable authentication mechanism that can prevent unauthorized access to sensitive information and systems. This mechanism should be resistant to various attacks such as brute force, phishing, and malware.

- Ensure USB key cannot be easily duplicated or cloned: The project should ensure that the USB key cannot be easily duplicated or cloned to prevent unauthorized access.

- Provide a user-friendly interface: The project should provide a user-friendly interface for managing the USB keys and access permissions. This interface should be easy to use and should not require technical knowledge.

- Ensure compatibility: The project should ensure compatibility with various operating systems and devices to make it accessible to a wide range of users.

- Enhance cybersecurity posture: The project should significantly enhance the cybersecurity posture of organizations and individuals by providing an additional layer of security to traditional username and password authentication.

Capstone project description:  A capstone project on USB security key could involve designing and implementing a USB security key system that provides secure authentication to access sensitive information and systems. The project would require the development of a USB security key device that communicates with a computer or network server to provide secure authentication.

the capstone project on USB security key would involve designing and implementing a secure authentication mechanism using a USB security key device. The project would require a strong understanding of cybersecurity, hardware and software design, and testing and evaluation methodologies.

Capstone project Deliverables:

- Design specifications: A detailed design document that outlines the specifications of the USB security key device and software.

- USB security key device prototype: A working prototype of the USB security key device that includes the hardware components and software.

- USB security key software: The software that runs on the USB security key device and the computer or network server that communicates with the device.

- Test plan and results: A test plan that includes a description of the test cases and procedures used to evaluate the USB security key system, along with the test results and findings.

- User manual and documentation: A user manual that provides instructions on how to use the USB security key device and the software, manage access permissions, and troubleshoot common issues. The documentation should also include design and development details.

- Presentation and demonstration: A presentation that includes an overview of the project, design and development details, and a demonstration of the USB security key device and software.

Key milestones:

- Project initiation: This milestone would involve defining the project scope, objectives, and requirements, and forming a project team.

- Research and analysis: This milestone would involve researching and analyzing existing USB security key technologies, identifying potential design solutions, and selecting the most appropriate technology for the project.

- Design and development: This milestone would involve designing the USB security key device, including its hardware and software components, and developing the software that runs on the USB security key device and the computer or network server that communicates with the device.

- Prototype development: This milestone would involve developing a working prototype of the USB security key device that includes the hardware components and software.

- Testing and evaluation: This milestone would involve testing the USB security key system to ensure that it works as intended and provides a secure authentication mechanism. The system should be tested for its compatibility with various operating systems and devices and evaluated for its performance, reliability, and security.

- User manual and documentation: This milestone would involve developing a user manual and documentation for the USB security key system.

Constraints:

- Time constraints: A capstone project typically has a fixed timeline, and the project team may have limited time to complete the project.

- Budget constraints: The project team may have limited resources and budget to develop the USB security key system.

- Technical constraints: The project team may face technical challenges related to the design and development of the USB security key device and software, such as compatibility issues, hardware limitations, and software bugs.

- Regulatory constraints: The project team may need to comply with regulatory requirements related to data security and privacy, such as GDPR, HIPAA, and PCI-DSS.

- User requirements: The USB security key system must meet the user requirements and expectations, such as ease of use, convenience, and accessibility.

- Security constraints: The USB security key system must provide a secure authentication mechanism and protect against various attacks such as brute force, phishing, and malware.

Estimated Capstone project Duration:

Estimated Capstone project cost:

Date

Signature of the student                                                    Signature of the cohort owner

Department of Technical Education

Capstone project

Format- 2

Work Breakdown Structure

Capstone project Name: USB SECURITY KEY

Capstone project Members:

- Vishal Kadalagi

- Manoj Kumar Patil

- Vinayak Kamkar

Capstone project Objective(s):

- Two-factor authentication: The USB security key should serve as a second factor of authentication, in addition to a password, to prevent unauthorized access to the system.

- Protection against malware: The USB security key should protect the system from malware, viruses, and other malicious software that may be present on the host computer.

- Encryption: The USB security key should use strong encryption algorithms to protect the data stored on it from being accessed by unauthorized users.

- Compatibility: The USB security key should be compatible with a range of operating systems, including Windows, macOS, and Linux.

- User-friendliness: The USB security key should be easy to use and not require any special technical skills or knowledge to operate.

- Physical security: The USB security key should be designed to prevent physical tampering or theft, such as through the use of a protective casing or other security features.

## Work Breakdown Structure - Deliverables

- Planning Phase

- Project plan: A comprehensive plan outlining the scope of the project, timelines, resources, and objectives.

- Feasibility study report: A report detailing the technical and financial feasibility of the project.

- Design Phase

- Design specifications: A document outlining the design requirements, hardware and software components, and user interface of the USB security key.

- Detailed design plan: A detailed plan outlining the steps required to assemble the hardware and integrate the software to develop the USB security key.

- Development Phase

- Prototype USB security key: A physical prototype of the USB security key, including all hardware and software components.

- User interface: A user-friendly interface for the USB security key that allows users to easily access their data and manage their security settings.

- Test plan: A comprehensive plan for testing the functionality and security of the USB security key.

- Implementation Phase

- Final product: The final USB security key product, including all hardware and software components and the user interface.

- User manual: A detailed manual outlining how to use the USB security key, including instructions for setup, data storage, and security management.

- Implementation plan: A plan for how to deploy the USB security key within an organization or to end-users, including training and support requirements.

- Evaluation Phase

- Evaluation report: A report outlining the results of the testing and evaluation of the USB security key, including any recommendations for future improvements or updates.

Date

Signature of the student                                                    Signature of the cohort owner

Department of Technical Education

Capstone project

Format- 3

Time - line Schedule

Capstone project Name: USB SECURITY KEY

Capstone project Members:

- Vishal Kadalagi

- Vinayak Kamkar

- Manoj Kumar Patil

Identify the Activities and tasks needed to produce each work Package

- Planning Phase (27-Feb 2023 To 01 April 2023)

- Project plan:

  - Define project scope and objectives.

  - Identify project stakeholders and establish communication plan.

  - Develop a project schedule and budget.

  - Define project risks and develop a risk management plan.

- Feasibility study report:

  - Research existing USB security key technologies and standards.

  - Analyze technical and financial feasibility of the project.

  - Identify potential challenges and risks.

- Design Phase (03 April 2023 To 8 April 2023)

- Design specifications:

  - Identify hardware and software components required for the project.

  - Define the desired functionality and performance of the USB security key.

  - Establish design requirements and constraints.

- Detailed design plan:

  - Develop a detailed plan for assembling hardware components and integrating software.

  - Identify potential design challenges and risks

3.Development Phase (10 April 2023 To 15 April 2023)

- Prototype USB security key:

  - Assemble hardware components and integrate software.

  - Develop firmware and software to manage the security key.

  - Conduct functional and security testing.

- User interface:

  - Design a user-friendly interface for the USB security key.

  - Develop software for managing user settings and data.

  - Conduct usability testing.

- Test plan:

  - Develop a test plan to ensure the functionality and security of the USB security key.

  - Conduct testing and debugging.

- Implementation Phase (17 April 2023 To 29 April 2023)

- Final product:

  - Develop a final version of the USB security key.

  - Conduct final testing and debugging.

  - Obtain necessary certifications and approvals.

- User manual:

  - Develop a comprehensive user manual for the USB security key.

  - Include instructions for setup, data storage, and security management.

- Implementation plan:

  - Develop a plan for deploying the USB security key to end-users or within an organization.

  - Include training and support requirements.

- Evaluation Phase (1 May 2023 To 6 May 2023)

- Evaluation report:

  - Evaluate the performance and security of the USB security key.

  - Identify any issues or areas for improvement.

  - Develop recommendations for future iterations or updates

2. Identify resources for Each Task

- Planning Phase

- Project plan:

  - Time: 2- 5 weeks

  - Knowledge: Project management, budgeting, risk management

  - Monetary costs: Project management software, budgeting tools, and expertise

- Feasibility study report:

  - Time: 1-2 weeks

  - Knowledge: Technical analysis, financial analysis, market research

  - Monetary costs: Technical expertise, market research data and reports, financial analysis tools

- Design Phase

- Design specifications:

  - Time: 1-2 weeks

  - Knowledge: Hardware and software design, cryptography, USB standards

  - Monetary costs: Technical expertise, documentation, design tools

- Detailed design plan:

  - Time: 1-2 weeks

  - Knowledge: Technical design, CAD software, simulation and modeling

  - Monetary costs: Technical expertise, CAD software, simulation and modeling tools

- Development Phase

- Prototype USB security key:

  - Time: 1-2 weeks

  - Knowledge: Hardware and software development, security testing, quality assurance

  - Monetary costs: Hardware components, software development tools, testing equipment

- User interface:

  - Time: 1-2 weeks

  - Knowledge: User interface design, software development, usability testing

  - Monetary costs: User interface design software, software development tools, usability testing equipment

- Test plan:

  - Time: 1-2 weeks

  - Knowledge: Testing methodologies, quality assurance, security testing

  - Monetary costs: Testing equipment, testing software, quality assurance tools

- Implementation Phase

- Final product:

  - Time: 2- 4 weeks

  - Knowledge: Manufacturing, quality assurance, certification and compliance

  - Monetary costs: Manufacturing equipment and materials, certification and compliance fees

- User manual:

  - Time: 1-2 weeks

  - Knowledge: Technical writing, user interface design, user testing

  - Monetary costs: Technical writing software, user testing equipment

- Implementation plan:

  - Time: 1-2 weeks

  - Knowledge: Deployment planning, training and support, logistics

  - Monetary costs: Logistics, training and support materials and equipment

- Evaluation Phase

- Evaluation report:

  - Time: 1-2 weeks

  - Knowledge: Technical evaluation, quality assurance, report writing

  - Monetary costs: Report writing software, quality assurance tools

3.Estimate how long it will take to complete each task. Consider constraints - resources, time, knowledge

- Planning Phase

- Project plan:

  - Time: 2-5 weeks

- Feasibility study report:

  - Time: 2-5 weeks

- Design Phase

- Design specifications:

  - Time: 1-2 weeks

- Detailed design plan:

  - Time: 1-2 weeks

- Development Phase

- Prototype USB security key:

  - Time: 1-2 weeks

- User interface:

  - Time: 1-2 weeks

- Test plan:

  - Time: 1-2 weeks

- Implementation Phase

- Final product:

  - Time: 2-3 weeks

- User manual:

  - Time: 2-3 weeks

- Implementation plan:

  - Time: 2-3 weeks

- Evaluation Phase

- Evaluation report:

  - Time: 1-2 weeks

4. Determine which Tasks are dependent on other Tasks and develop a Critical Path

- Planning Phase

- Project plan: None

- Feasibility study report: None

- Design Phase

- Design specifications: None

- Detailed design plan: Design specifications

- Development Phase

- Prototype USB security key: Detailed design plan

- User interface: Prototype USB security key

- Test plan: Prototype USB security key, User interface

- Implementation Phase

- Final product: Test plan

- User manual: Final product

- Implementation plan: User manual

- Evaluation Phase

- Evaluation report: Implementation plan

5.Develop a schedule of all activities and tasks - weekly and monthly. Work out when each task is scheduled to begin and end.

Week Task:

Week 1-5: Project Planning

- Define project objectives and goals

- Identify project stakeholders and their requirements

- Develop project plan and timeline

- Allocate resources for the project

Week 6-7: Research and Analysis

- Research the latest trends in USB security key technologies

- Analyze the market demand for USB security keys

- Analyze the competition and their offerings

- Determine the target audience for the USB security key

Week 8-9: Design and Prototyping

- Develop a concept for the USB security key

- Create 3D designs and models of the product

- Develop a prototype for testing and evaluation

- Conduct initial testing of the prototype

Week 10-11: Development and Testing

- Develop a functional product based on the approved design

- Test the product to ensure it meets the required standards

- Conduct quality control checks on the product

- Address any issues found during testing

Week 12-12: Manufacturing and Production

- Identify suppliers for materials and components

- Establish a manufacturing process for the product

- Ensure that the production process is efficient and cost-effective

- Produce the first batch of USB security keys

MONTHLY TASK

Month 1 and 2 (March and April)

Week 1: Project Planning

- Define project objectives and goals

- Identify project stakeholders and their requirements

- Develop project plan and timeline

- Allocate resources for the project

Week 2-4: Research and Analysis

- Research the latest trends in USB security key technologies

- Analyze the market demand for USB security keys

- Analyze the competition and their offerings

- Determine the target audience for the USB security key

Week 5: Design and Concept Development

- Brainstorm and develop a concept for the USB security key

- Create rough sketches or diagrams of the product design

- Decide on the key features and functionalities of the product

Month 2: (April)

Week 6-7: Design and Prototyping

- Create 3D designs and models of the product

- Develop a prototype for testing and evaluation

- Conduct initial testing of the prototype

- Identify any design flaws or issues that need to be addressed

Week 8-10: Development and Testing

- Develop a functional product based on the approved design

- Test the product to ensure it meets the required standards

- Conduct quality control checks on the product

- Address any issues found during testing

Month 3: (May)

Week 11-12: Manufacturing and Production

- Identify suppliers for materials and components

- Establish a manufacturing process for the product

- Ensure that the production process is efficient and cost-effective

- Produce the first batch of USB security keys

Date

Signature of the student                                                    Signature of the cohort owner

Department of Technical Education

Capstone project

Format- 4

Cost Breakdown Structure

Capstone project Name: USB SECURITY KEY

Capstone project Members:

- Vishal Kadalagi

- Manoj Kumar Patil

- Vinayak Kamkar

1.Analyze Work Breakdown Structure:

- Project planning and preparation

- Define project scope and objectives

- Develop project schedule and budget

- Identify project risks and mitigation strategies

- Research and analysis

- Conduct market research on existing USB security keys

- Analyze security features and encryption algorithms

- Identify user requirements and preferences

- Design and development

- Design USB security key hardware and software components

- Develop firmware and software for the USB security key

- Integrate security features, encryption algorithms, and two-factor authentication

- Testing and quality assurance

- Conduct functional and performance testing of the USB security key

- Test compatibility with different operating systems

- Conduct penetration testing and security audits

- Manufacturing and production

- Source materials and components for USB security key production

- Manufacture and assemble USB security key hardware

- Install firmware and software onto the USB security key

- Distribution and deployment

- Develop user guides and manuals for the USB security key

- Distribute USB security keys to customers or partners

- Provide training and support to users

- Project management and monitoring

- Track project progress and performance

- Manage project risks and issues

2.Estimate the labor cost of work

- deliverables required for the project, including research, design, development, testing, manufacturing, and distribution.

- Estimate the duration of each task: Based on the project scope and requirements, estimate the amount of time required to complete each task, taking into consideration any dependencies and constraints.

- Determine the labor rate: The labor rate will depend on the experience and skill level of each team member involved in the project. Determine the hourly rate for each team member, which will include their salary, benefits, and overhead costs.

- Calculate the total labor cost: Multiply the duration of each task by the labor rate for each team member involved in that task. Add up the total labor costs for all tasks to determine the total labor cost for the project.

- Include contingency: It is recommended to include a contingency in the labor cost estimate to account for unexpected events, delays, or additional work that may arise during the project. A contingency of 10-20% of the total labor cost is typical.

3.Estimate the Cost of Materials

1. Raw material cost:

2. Equipment and Parts Purchased for the Capstone Project:

3. Anything Rented material for the purpose of Capstone Project:

4.Overhead Costs

Overhead costs are indirect costs that are necessary to run a project but are not directly related to the production of the USB security key itself. These costs can include administrative expenses, rent, utilities, office supplies, insurance, taxes, and other expenses. Estimating overhead costs for a USB security key project will depend on various factors such as the size and duration of the project, the location of the project, and the specific needs of the project team.

5.Build Contingency into your CBS

- Backup Keys: One of the simplest and most effective ways to build contingency into your CBS or USB security key project is to create backup keys. If a key is lost or stolen, you can quickly replace it with a backup key. It's important to keep the backup key in a secure location that is easily accessible in case of an emergency.

- User Training: Another way to build contingency into your CBS or USB security key project is to train users on what to do in case of lost or stolen keys. This could include providing guidance on how to report a lost or stolen key, and how to obtain a replacement key. Training can also help users understand the importance of keeping their keys secure, and how to properly store and protect them.

- Multi-Factor Authentication: Consider using multi-factor authentication in conjunction with your CBS or USB security key project. Multi-factor authentication adds an extra layer of security by requiring users to provide multiple forms of identification before granting access. This could include a combination of something the user knows (such as a password), something the user has (such as a security key), and something the user is (such as biometric identification).

- Contingency Plan: Develop a contingency plan that outlines the steps to be taken in case of a security breach or other emergency. The plan should include procedures for reporting the incident, assessing the damage, and taking steps to prevent further damage. The plan should also include a list of key personnel who will be responsible for carrying out these procedures.

- Regular Audits: Regularly audit your CBS or USB security key project to ensure that it is functioning properly and that all security measures are in place. This could include reviewing access logs, checking for unauthorized access attempts, and testing the security of your keys.

6.Final Check:

Our estimated costs of $14,000 are within or below your available budget, you can be confident that the financial aspect of your USB security key project will proceed smoothly. This indicates that you have sufficient funds to cover the projected expenses, and you can proceed with the project as planned.

However, it's essential to ensure that our budget includes all relevant costs associated with the USB security key project, such as hardware components, software development, testing, documentation, and any other required resources or services.

Additionally, it's recommended to have a contingency plan in place in case unforeseen expenses arise during the project. This can help you address unexpected costs without jeopardizing the project's progress.

Date

Signature of the student                                                    Signature of the cohort owner

Department of Technical Education

Capstone project

Format- 5

Capstone Project Execution Document

Capstone project Name: USB SECURITY KEY

Capstone project Members:

- Vishal Kadalagi

- Manoj Kumar Patil

- Vinayak Kamkar

MAIN DELIVERABLES

1.Design

2. Description of Technology Used

USB Connector: A USB connector is used to connect the USB Security Key to a computer or other device.

Non-volatile memory: A USB Security Key typically contains non-volatile memory, such as EEPROM or flash memory, to store security keys and other authentication data.

Cryptographic algorithms and protocols: Cryptographic algorithms and protocols are used to ensure the security and integrity of the authentication process. These may include algorithms such as RSA or AES, and protocols such as U2F or FIDO2.

3. Construction and Fabrication Details

Enclosure: The USB Security Key is typically enclosed in a protective casing, which may be made of plastic, metal, or other materials. The enclosure helps protect the device from damage and may also be used to display branding or product information.

USB Connector: The USB connector is used to connect the security key to the client device, allowing it to interact with the device and perform its authentication functions. The USB connector may be mounted directly on the circuit board or attached to a cable that connects to the board.

Cryptographic Algorithms: Cryptographic algorithms are used to secure the authentication process and protect the user's data. These algorithms may include symmetric and asymmetric encryption, hashing, and digital signatures. The cryptographic algorithms may be implemented in software on the microcontroller or may be implemented in dedicated hardware components, such as a secure element or a cryptographic co-processor.

Firmware: The firmware is the software that runs on the microcontroller and controls the operation of the security key. It may be programmed in a variety of programming languages

4.Testing and Validation

To test and validate a USB security key project, you can follow these general steps:

Define Test Objectives: Clearly identify the goals and objectives of the testing process. Determine what aspects of the USB security key project you want to test and validate.

Develop Test Plan: Create a detailed test plan that outlines the testing approach, methodologies, and test scenarios. Consider the different aspects of the USB security key, such as authentication, encryption, and overall security.

Test Environment Setup: Set up the necessary hardware and software environment required for testing. This may involve configuring computers, installing the appropriate drivers, and ensuring the availability of required tools and utilities.

Functional Testing: Verify the functionality of the USB security key. Test various features such as device detection, secure login, data encryption and decryption, password management, and any additional functionalities specific to the project.

Security Testing: Assess the security aspects of the USB security key. Perform penetration testing to identify vulnerabilities and potential attack vectors. Test against common threats such as unauthorized access, physical tampering, malware injection, or reverse engineering attempts.

Performance Testing: Evaluate the performance of the USB security key under different conditions. Measure the speed of authentication, data transfer rates, and overall system responsiveness. Stress test the device to assess its stability and reliability.

Compatibility Testing: Ensure that the USB security key works seamlessly with different operating systems (e.g., Windows, macOS, Linux) and various devices (e.g., desktops, laptops, mobile devices). Test compatibility with different USB ports and versions.

Usability Testing: Assess the user experience of the USB security key. Evaluate its ease of use, intuitiveness of the user interface, and effectiveness of user instructions or documentation. Gather feedback from users to identify potential areas of improvement.

Error Handling and Recovery Testing: Test how the USB security key handles errors, exceptions, and recovery processes. Simulate different error scenarios, such as incorrect password entry or device malfunction, and observe the device's response and recovery mechanisms.

Documentation and Reporting: Document the testing process, including test cases, test results, and any identified issues or bugs. Prepare a comprehensive test report summarizing the findings, recommendations, and any further actions required.

Iterative Testing: Perform multiple iterations of testing to address any issues or vulnerabilities identified in the previous testing phases. Ensure that the USB security key meets the desired security standards, functionality requirements, and usability expectations.

5. Results and Inference:

Enhanced Security: The USB security key project aims to provide an additional layer of security to traditional username and password authentication. The project's success can be measured by the level of enhanced security achieved. If implemented effectively, the USB security key system should significantly reduce the risk of unauthorized access, as it requires physical possession of the USB key to gain entry. This would make it more challenging for attackers to bypass the authentication process.

Improved Resistance to Attacks: The project's success can be inferred if the USB security key system demonstrates resilience against various attacks such as brute force, phishing, and malware. The USB key should be designed in a way that prevents easy duplication or cloning, minimizing the risk of unauthorized key replication. Robust encryption and secure communication protocols should be implemented to protect the integrity and confidentiality of the authentication process.

User-Friendly Interface: A successful project should provide a user-friendly interface for managing USB keys and access permissions. Users should be able to easily configure and control their keys without requiring significant technical knowledge. The interface should be intuitive, providing clear instructions and options for managing access rights and adding or revoking user privileges.

Compatibility and Accessibility: The USB security key system should be compatible with various operating systems and devices to ensure widespread adoption. It should support major platforms such as Windows, macOS, and Linux, as well as different hardware configurations. This would increase accessibility for a wide range of users and organizations.

Increased Cybersecurity Posture: If successfully implemented and widely adopted, the USB security key project should significantly enhance the cybersecurity posture of organizations and individuals. By providing an additional layer of security beyond traditional username and password authentication, the project can help mitigate the risks associated with password-based attacks, such as credential stuffing or password guessing.

Date

Signature of the student                                                    Signature of the cohort owner