## Slide 1: USB Security Key
Group Members
Manojkumar Patil - 315CS20012
Vinayak Kamkar - 315CS20048
Vishal Kadalagi - 315CS20049

## Slide 2: TABLE OF CONTENTS 01 02 03 04
Introduction
Scope
Work & Cost Breakdown Structure
Risk Analysis & Methodology
08
09
System Architecture
Design & Implementation
Time-Line Schedule
05
Technology
06
Literature Survey
07
10
Features & Functionality
11
Conclusion

## Slide 3: Introduction
A USB security key is a small device that you can plug into your computer to make sure only authorized person can access certain things. It works like a special key that you need to have physically with you. When you plug it in, it proves to the software that it's really you trying to get in. This makes it harder for someone else to pretend to be you or hack into your software. It's like having a secret key that only you have, and it helps keep your software safe.

## Slide 4: SCOPE
Authentication
Integration
User
Experience
Encryption
&
Decryption

## Slide 5: WORK BREAKDOWN STRUCTURE
Project Planning & Requirement Gathering
Research & Evaluation
Design & Development
Implementation & Testing
01
02
03
04
05
Maintainance

## Slide 6
TIME-LINE SCHEDULE

## Slide 7: COST-BREAKDOWN STRUCTURE
EFFORT = a(KLOC)^b
KLOC = 1.1
TIME = c(EFFORT)^d
For Organic Project a, b, c, d Values are as follows :
a = 2.4
b = 1.05
c = 2.5
d = 0.38
Estimated Man Power Cost Per Month is Rs.500

## Slide 8: COST CALCULATION
EFFORT = a(KLOC)^b
EFFORT = 2.4(1.1)^1.05 = 2.65
TIME = c(EFFORT)^d
TIME = 2.5(2.65)^0.38 = 3.6
COST = Cost per month * Man power * Time * Efforts
COST = 500 * 3 * 3.6 * 2.65 = Rs. 14,310

## Slide 9: RISK ANALYSIS
Physical Security measures such as locking cabinets or secure keychains could be implemented.
Physical Security
Compatibility
Hacking
The Key should be tested with various devices, and Compatibility issues should be resolved before deployment.
Strong Encryption methods could be used and the key should be regularly updated with the latest security patches.

## Slide 10: METHODOLOGY
The Waterfall Model is a sequential project
management approach where each phase is completed before moving to the next, ensuring a linear flow of development activities
Waterfall Model

## Slide 11: Literature Survey
D.P.McKay (2020)
“Using a USB Security Key for Two-factor Authentication with SSH”
This article explains how to use a USB Security Key for two-factor Authentication with SSH, a widly used secure shell protocol.
K. Ahuja (2021)
“USB Security Key : Your First Line of Defense Against Cybercrime”
This article provides an overview of USB Security Keys and their benefits for protecting CyberCrime.

## Slide 12: Technology
USB Connector
This is used to connect USB Security Key to a Computer
NON-Volatile Memory
It is a Flash Memory, it is used to store Security Keys and other Authentication Data
Cryptographic Protocols
These are used
to ensure the
Security

## Slide 13: System Architecture
Components
1. USB Drive 2. Client PC

## Slide 14
Diagram

## Slide 15: Design & Implementation
1. Design :
Here we have used background images, photos, mp4 file videos, texts and labels etc….
2. Implementation :
>> Languages
75%
75%
25%
Python
(Coding)
MySQL
(Database)
Notes: Python

## Slide 16: Features / Functionality
Two-Factor Authentication
Secure Login
Hardware-based Security
Passwordless Authentication
Data Encryption / Decryption
Physical Durability

## Slide 17: CONCLUSION
We have designed and manufactured a reliable and secure USB security key, ensuring its compatibility with various systems. Users can now benefit from enhanced security and convenient authentication with the deployment of these USB security keys.

## Slide 18: THANK YOU...!
we = Persons( )
while(we.awake( ))
we.code( )